**Status Report**

The final status of the project is that we have accomplished all the features we set out to add since version 0.3. We have also added in new features that were brought up during our presentation, such as adding labels to all the fields within our forms to insure there is no confusion for our users. For this release we were able to fix numerous bugs, improved and stabilized all use cases, and added in localized decimal/comma parsing.

If we were given more time to further develop the project then our main focus of improvement would be the database connection. On multiple pages several simple SQL queries are made where a single complex query would have sufficed (stored in RAM using an object, AKA. Enterprise bean), as well as the database handler could have been generally improved to handle more of the connectivity and done so more elegantly.

Everyone in the group worked well together and equally worked on their tasks respectively. Greater research into the JDBC connector would have helped the projects progress, and stability. From our lack of planning we were forced to refactor the project midway through its development causing us to put in an extra day of work. Looking back, had we planned out our project better we would have been able to save time and result in a better quality project. In the end however, it was a good learning experience that the group as a whole got to take away.